Implementation Roadmap

Assume project duration: 6–8 weeks.

🔹 Phase 1: Requirement Analysis (Week 1)

- Finalize dataset

- Define input features

- Define output format

- Finalize tech stack

- Assign roles

Deliverable:

- Problem statement

- Architecture diagram

🔹 Phase 2: Dataset & ML Development (Week 2–3)

Team Member 1 & 2

Tasks:

- Data cleaning

- Feature engineering

- Model training

- Compare algorithms

- Select best model

- Save trained model (.pkl file)

Deliverable:

- Trained ML model

- Accuracy report

🔹 Phase 3: Backend Development (Week 3–4)

Team Member 3

Tasks:

- Create Flask/FastAPI server

- Create prediction API

- Load trained ML model

- Connect database

- Test API endpoints

Deliverable:

- Working prediction API

🔹 Phase 4: Frontend Development (Week 4–5)

Team Member 4

Tasks:

- Create input form

- Create dashboard UI

- Display risk levels

- Add charts

- Integrate with backend

Deliverable:

- Functional UI connected to backend

🔹 Phase 5: Agent Integration (Week 5–6)

All members

Tasks:

- Implement rule-based recommendation system

- Connect with prediction output

- Display recommendations

Deliverable:

- Intelligent recommendation feature

🔹 Phase 6: Testing & Optimization (Week 6–7)

- Test edge cases

- Improve UI

- Validate predictions

- Debug errors

Role Distribution

Member 1 → Data preprocessing
Member 2 → ML model training
Member 3 → Backend APIs
Member 4 → Frontend + Dashboard